PROJECT NEXUS

CRM Platform Strategy & Options Analysis

Salesforce Replacement Programme for Searce Inc.

| Document: | Options Analysis & Recommendation |
| --- | --- |
| Version: | 1.0 |
| Date: | February 2026 |
| Author: | Allan Smeyatsky |
| Sponsor: | CEO, Searce Inc. |
| Classification: | INTERNAL — CONFIDENTIAL |

Searce Inc.

Google Cloud Premier Partner

TABLE OF CONTENTS

# 1. Executive Summary

## 1.1 Context

The CEO of Searce Inc. has directed the leadership team to evaluate replacing Salesforce CRM as part of a broader AI-native modernisation initiative. This document presents a structured analysis of five platform options, scored against weighted criteria specific to Searce’s strategic priorities, and delivers a clear recommendation for the leadership team’s decision.

Searce is a Google Cloud Premier Partner with 1,500 employees across the UK, Middle East, and India. The company uses Salesforce for sales pipeline management, account and contact management, marketing automation, and customer support. The current deployment is under-utilised relative to its cost, and the CEO has identified CRM modernisation as both an operational improvement and a market positioning opportunity.

## 1.2 Options Evaluated

| Option | Platform | Approach | Summary |
| --- | --- | --- | --- |
| A | Salesforce (Retain) | Optimise current deployment | Renegotiate contract, reduce seats, improve utilisation |
| B | HubSpot | SaaS migration | Full-suite SaaS CRM with strong marketing automation |
| C | Microsoft Dynamics 365 | SaaS migration | Enterprise CRM/ERP with Copilot AI and Microsoft ecosystem integration |
| D | Zoho CRM | SaaS migration | Cost-effective full-suite CRM with extensive app ecosystem |
| E | Twenty CRM | Open source on GCP | Modern open-source CRM, self-hosted on GKE, full data sovereignty |

Note: A ‘build from scratch’ option was considered and excluded from detailed analysis. Building a production-grade CRM for 1,500 users from scratch would require 12–18 months and £500K–£1M+ in development costs, with significant ongoing maintenance burden. This is not justified when mature open-source and SaaS alternatives exist.

## 1.3 Recommendation Summary

This analysis recommends Option E: Twenty CRM on Google Cloud Platform as the primary platform, with a phased migration approach that begins with a 50-user pilot. Twenty CRM scored highest overall across the weighted evaluation criteria, offering the best combination of cost efficiency, GCP alignment, AI extensibility, and strategic value to Searce’s market positioning. A detailed justification follows in Section 6.

# 2. Evaluation Framework

## 2.1 Scoring Criteria

Each option is scored 1–5 across ten criteria. Criteria are weighted based on Searce’s strategic priorities as articulated by the CEO: AI-native modernisation, cost optimisation, and market differentiation.

| # | Criterion | Weight | What We’re Measuring |
| --- | --- | --- | --- |
| 1 | Total Cost of Ownership (3-year) | 15% | Licensing, infrastructure, implementation, and ongoing operational costs over 3 years for 1,500 users |
| 2 | GCP Alignment | 15% | Native deployment on GCP, use of GCP managed services, alignment with Searce’s cloud strategy and partner status |
| 3 | AI-Native Extensibility | 15% | Ability to integrate custom AI models (Vertex AI), build conversational interfaces, and deploy capabilities beyond built-in AI |
| 4 | Functional Completeness | 12% | Out-of-the-box coverage of Sales, Marketing, Support, and Account Management with pipeline, automation, and reporting |
| 5 | Data Sovereignty & Control | 10% | Full ownership and control of CRM data, hosting location, export capability, and freedom from vendor lock-in |
| 6 | Customisation & Extensibility | 8% | Custom objects, fields, workflows, API access, and ability to adapt the platform to Searce-specific processes |
| 7 | Migration Complexity | 8% | Effort and risk to migrate data, workflows, integrations, and users from Salesforce to the new platform |
| 8 | User Experience & Adoption | 7% | Modern UI/UX, mobile support, ease of use, learning curve, and expected user satisfaction versus Salesforce |
| 9 | Strategic Value to Clients | 5% | Potential to create reusable IP, reference architectures, and consulting offerings from the migration experience |
| 10 | Vendor/Community Viability | 5% | Financial stability, community size, development velocity, and long-term platform survivability |

# 3. Options Detail

## 3.1 Option A: Retain & Optimise Salesforce

| Attribute | Detail |
| --- | --- |
| Approach | Renegotiate contract at renewal, reduce seat count, improve utilisation through training and governance |
| Estimated Annual Cost | £350,000–£650,000 (current) → £250,000–£450,000 (optimised) |
| Implementation Effort | Low — contract negotiation + internal cleanup (8–12 weeks) |
| AI Capabilities | Einstein AI (add-on cost: £40–£75/user/month). Agentforce for agentic features. Limited Vertex AI integration. |
| GCP Alignment | None — Salesforce is a competing cloud ecosystem. No GCP managed services utilised. |
| Data Sovereignty | Data hosted by Salesforce. Export via Data Loader/API. Vendor lock-in through Apex, Flow, custom objects. |

Strengths: Zero migration risk. No business disruption. Familiar to all users. Mature ecosystem with AppExchange.

Weaknesses: Highest ongoing cost. No GCP alignment. Vendor lock-in deepens. Limited AI customisation. Does not support the CEO’s modernisation mandate. Contradicts Searce’s market positioning as a cloud modernisation leader.

## 3.2 Option B: HubSpot

| Attribute | Detail |
| --- | --- |
| Approach | Migrate to HubSpot Customer Platform (Sales Hub Enterprise + Marketing Hub Enterprise + Service Hub Enterprise) |
| Estimated Annual Cost | Sales: $75/seat/month. Marketing: $3,600/month base + contacts. Service: $130/seat/month. Total est: £200,000–£400,000/year for 1,500 users (blended, not all seats need Enterprise) |
| Implementation Effort | Medium — 3–6 months. Strong Salesforce migration tooling. Mandatory onboarding fees (£7,000–£10,000 per Hub). |
| AI Capabilities | Breeze AI (integrated). Content generation, predictive lead scoring, conversation intelligence. Limited custom model support. |
| GCP Alignment | None — HubSpot is a proprietary SaaS platform. No GCP managed services utilised. |
| Data Sovereignty | Data hosted by HubSpot (AWS-backed). API export available. Moderate lock-in through workflows and custom properties. |

Strengths: Best-in-class marketing automation. Excellent UX. Strong onboarding and migration tools. Free CRM tier for light users. Good mid-market reputation.

Weaknesses: Expensive at enterprise scale (pricing escalates with contacts and seats). No GCP alignment. Limited AI customisation beyond built-in Breeze. Contact-based marketing pricing can spiral. Not perceived as enterprise-grade by larger clients.

## 3.3 Option C: Microsoft Dynamics 365

| Attribute | Detail |
| --- | --- |
| Approach | Migrate to Dynamics 365 Sales Enterprise + Customer Service Enterprise + Customer Insights (Marketing) |
| Estimated Annual Cost | Sales Enterprise: $105/user/month. Service Enterprise: $95/user/month. Customer Insights: $1,700/month/tenant. Team Members: $8/user/month. Blended est: £200,000–£350,000/year (mix of full and Team Member licences) |
| Implementation Effort | High — 6–12 months. Dynamics implementations are notoriously complex. Requires certified partner. Estimated £100,000–£200,000 implementation cost. |
| AI Capabilities | Copilot for Sales ($50/user/month add-on). Strong AI integration with Microsoft ecosystem. Azure OpenAI-backed. |
| GCP Alignment | Negative — Dynamics 365 is deeply tied to the Microsoft Azure ecosystem. Deploying Dynamics while being a GCP Premier Partner creates strategic conflict. |
| Data Sovereignty | Data hosted on Azure. Dataverse provides structured access. Moderate lock-in through Power Platform dependencies. |

Strengths: Deep Microsoft 365 integration. Strong enterprise credentials. Copilot AI is capable. Proven at scale in large enterprises. Combined CRM/ERP potential.

Weaknesses: Worst GCP alignment of all options (actively promotes Azure). Complex and expensive implementation. Licensing model is confusing. Slow time-to-value. Moving from one proprietary giant to another does not address the CEO’s modernisation vision.

## 3.4 Option D: Zoho CRM

| Attribute | Detail |
| --- | --- |
| Approach | Migrate to Zoho CRM Enterprise or Zoho One (full suite: CRM + Desk + Campaigns + Analytics + 50+ apps) |
| Estimated Annual Cost | CRM Enterprise: $40/user/month. Zoho One: $45/user/month (all apps). Est: £60,000–£80,000/year for 1,500 users at Enterprise tier (significantly lower than all other SaaS options) |
| Implementation Effort | Medium — 3–5 months. Good Salesforce import tools. Zoho Jumpstart onboarding available ($200/hour). |
| AI Capabilities | Zia AI assistant (included in Enterprise): lead scoring, anomaly detection, prediction, recommendations. Limited custom model integration. |
| GCP Alignment | Neutral — Zoho is cloud-agnostic SaaS. No GCP integration. Google Workspace integration available. |
| Data Sovereignty | Data hosted by Zoho. API export available. Lower lock-in than Salesforce but still vendor-dependent. |

Strengths: Dramatically lower cost than all alternatives. Comprehensive app ecosystem (50+ integrated apps). Decent AI with Zia. Good for mid-market. Canvas UI customisation.

Weaknesses: Perceived as SMB/mid-market — may lack enterprise credibility with Searce’s larger clients. No GCP alignment. Limited AI extensibility beyond built-in Zia. UI can feel cluttered at scale. Support quality inconsistent at lower tiers.

## 3.5 Option E: Twenty CRM on GCP (Open Source)

| Attribute | Detail |
| --- | --- |
| Approach | Deploy Twenty CRM (open source, AGPL-3.0) on GKE. Customise for Sales, Marketing, Support. Integrate Vertex AI for AI-native features. |
| Estimated Annual Cost | No licensing. GCP infrastructure: £56,000–£124,000/year. Year 1 implementation: £135,000–£205,000 (internal engineering). Year 2+ ongoing: £70,000–£140,000 (infrastructure + 0.5 FTE maintenance) |
| Implementation Effort | High — 6–7 months. Requires custom object creation, workflow configuration, integration development, and AI layer build. Offset by Searce’s existing GCP and engineering expertise. |
| AI Capabilities | Unlimited — full Vertex AI integration: conversational CRM (Gemini), auto-capture, predictive pipeline, smart lead scoring, meeting summarisation. No vendor AI restrictions. |
| GCP Alignment | Maximum — GKE, Cloud SQL (PostgreSQL), Memorystore, Vertex AI, BigQuery, Cloud Operations. Searce dogfoods its own platform expertise. |
| Data Sovereignty | Full ownership — all data in Searce’s GCP project. No vendor dependency. Can fork, extend, and customise without restrictions. |

Strengths: Lowest long-term cost. Maximum GCP alignment. Unlimited AI extensibility. Full data sovereignty. Creates reusable IP for client engagements. Modern tech stack (React/TypeScript/Node.js/PostgreSQL). Active open-source community (25K+ GitHub stars, v1.0 GA June 2025).

Weaknesses: Highest implementation effort. Marketing automation module less mature than HubSpot/Salesforce (may require third-party integration for advanced email marketing). Platform is young (v1.0 June 2025). Internal engineering resource required for ongoing maintenance. No vendor support SLA (community-supported).

# 4. Comparative Scoring Matrix

Each option is scored 1–5 per criterion. Weighted scores are calculated using the criteria weights defined in Section 2. Colour coding: green (4–5), amber (3), red (1–2).

| Criterion (Weight) | A: Salesforce | B: HubSpot | C: Dynamics | D: Zoho | E: Twenty |
| --- | --- | --- | --- | --- | --- |
| TCO 3-Year (15%) | 2/5 | 3/5 | 2/5 | 5/5 | 4/5 |
| GCP Alignment (15%) | 1/5 | 1/5 | 1/5 | 2/5 | 5/5 |
| AI Extensibility (15%) | 3/5 | 2/5 | 3/5 | 2/5 | 5/5 |
| Functional Completeness (12%) | 5/5 | 4/5 | 5/5 | 4/5 | 3/5 |
| Data Sovereignty (10%) | 2/5 | 2/5 | 2/5 | 2/5 | 5/5 |
| Customisation (8%) | 4/5 | 3/5 | 4/5 | 3/5 | 5/5 |
| Migration Complexity (8%) | 5/5 | 4/5 | 2/5 | 4/5 | 2/5 |
| UX & Adoption (7%) | 3/5 | 5/5 | 3/5 | 3/5 | 4/5 |
| Strategic Client Value (5%) | 1/5 | 1/5 | 1/5 | 2/5 | 5/5 |
| Vendor Viability (5%) | 5/5 | 5/5 | 5/5 | 4/5 | 3/5 |
| WEIGHTED SCORE | 2.83 | 2.87 | 2.62 | 3.07 | 4.15 |
| RANK | 4th | 3rd | 5th | 2nd | 1st |

Scoring methodology: Weighted score = Σ(criterion score × criterion weight). Twenty CRM scores highest (4.15/5.00) driven by its dominant performance in GCP Alignment, AI Extensibility, Data Sovereignty, and Strategic Client Value — the criteria most aligned with the CEO’s modernisation mandate. Zoho ranks second (3.07) on cost strength but lacks GCP alignment and AI extensibility. Dynamics 365 ranks last due to Azure conflict and implementation complexity.

# 5. Three-Year Cost Comparison

All estimates assume 1,500 users with a blended licence mix (not all users require full CRM access). Costs are in GBP. Ranges reflect uncertainty in current Salesforce contract terms and usage patterns.

| Cost Element | Year 1 | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- |
| A: Salesforce (Retain) |  |  |  |  |
| Licensing (optimised) | £350K | £350K | £360K | £1,060K |
| Einstein AI add-on | £80K | £80K | £85K | £245K |
| Subtotal | £430K | £430K | £445K | £1,305K |
| B: HubSpot |  |  |  |  |
| Licensing (blended) | £280K | £290K | £300K | £870K |
| Implementation + onboarding | £80K | — | — | £80K |
| Subtotal | £360K | £290K | £300K | £950K |
| C: Dynamics 365 |  |  |  |  |
| Licensing (blended) | £240K | £250K | £260K | £750K |
| Implementation (partner) | £150K | — | — | £150K |
| Copilot add-on | £60K | £65K | £65K | £190K |
| Subtotal | £450K | £315K | £325K | £1,090K |
| D: Zoho CRM |  |  |  |  |
| Licensing (Enterprise) | £65K | £68K | £70K | £203K |
| Implementation | £40K | — | — | £40K |
| Subtotal | £105K | £68K | £70K | £243K |
| E: Twenty CRM on GCP |  |  |  |  |
| GCP infrastructure | £90K | £90K | £95K | £275K |
| Implementation (internal) | £160K | — | — | £160K |
| Ongoing maintenance (0.5 FTE) | — | £45K | £45K | £90K |
| Subtotal | £250K | £135K | £140K | £525K |

Key insight: Zoho is the cheapest option on pure TCO (£243K over 3 years). However, Twenty CRM (£525K) delivers dramatically more strategic value — GCP alignment, AI extensibility, data sovereignty, and reusable client IP — while still saving £780K versus retaining Salesforce over 3 years. The cost delta between Zoho and Twenty (£282K) buys Searce full platform control, unlimited AI capabilities, and a consulting asset worth significantly more than the investment.

# 6. Recommendation

## 6.1 Primary Recommendation: Option E — Twenty CRM on GCP

Twenty CRM on Google Cloud Platform is the recommended platform for Project Nexus. The recommendation is based on four pillars:

- Strategic alignment: Searce is a Google Cloud Premier Partner. Running our CRM on GCP — using GKE, Cloud SQL, Vertex AI, and BigQuery — aligns our internal operations with our market positioning. Every client conversation about cloud modernisation becomes more credible when we’ve done it ourselves.

- AI-native differentiation: No SaaS CRM offers the AI extensibility that a self-hosted platform on Vertex AI provides. Conversational CRM, auto-capture from Google Workspace, predictive pipeline scoring, and meeting summarisation — these capabilities are buildable on Twenty + Vertex AI but impossible (or prohibitively expensive) on any proprietary platform.

- Economics: After Year 1 implementation, Twenty CRM’s ongoing cost (£135K–£140K/year) is 70% less than the optimised Salesforce cost and 55% less than HubSpot or Dynamics. The savings compound every year.

- Client IP creation: The migration methodology, GCP reference architecture, and AI integration patterns become reusable consulting assets. This is unique to the open-source option — migrating to HubSpot or Zoho creates no IP that Searce can monetise.

## 6.2 Risk Mitigation: Hybrid Approach for Marketing Automation

Twenty CRM’s marketing automation capabilities are less mature than HubSpot or Salesforce Marketing Cloud. The recommended mitigation is a hybrid approach:

- Core CRM (Sales, Accounts, Contacts, Support, Pipeline): Twenty CRM on GCP

- Advanced email marketing and campaign automation: Integrate a specialist tool (SendGrid, Mailchimp, or Brevo) via Twenty’s API and webhook workflows

- Lead management and scoring: Built natively in Twenty with Vertex AI-powered scoring

- Long-term: Evaluate Twenty’s marketing capabilities at 12-month mark; migrate from specialist tool if sufficient

## 6.3 Fallback Recommendation

If the leadership team determines that implementation risk or engineering resource constraints make Option E unviable, Option D (Zoho CRM) is the recommended fallback. Zoho offers the lowest TCO, reasonable functional completeness, and minimal migration complexity. It does not deliver GCP alignment, AI extensibility, or strategic client value, but it satisfies the cost reduction objective at minimal risk.

# 7. Recommended Implementation Roadmap

If Option E is approved, the following phased approach is recommended:

| Phase | Timeline | Key Activities | Gate Criteria |
| --- | --- | --- | --- |
| 0. Decision | Weeks 1–2 | Confirm Salesforce contract terms. Secure budget approval. Form steering committee. Assign engineering resources. | Steering committee sign-off. Budget confirmed. |
| 1. Proof of Concept | Weeks 3–6 | Deploy Twenty on GKE (non-production). Configure SSO. Create core custom objects. Load sample data. Build one AI feature (conversational CRM). Demo to leadership. | Leadership demo approval. Technical feasibility confirmed. |
| 2. Pilot | Weeks 7–14 | Migrate one sales team (50 users). Full pipeline, accounts, contacts. Google Workspace sync. Slack integration. 30-day parallel operation with Salesforce. | Pilot team NPS > 30. Data accuracy > 99%. No critical blockers. |
| 3. Scale | Weeks 15–22 | Roll out to all Sales, then Marketing, then Support. Full data migration. AI features deployed. Training programme delivered. Advanced integrations. | All 1,500 users migrated. DAU > 60%. All functions operational. |
| 4. Optimise | Weeks 23–26 | Salesforce decommission prep. Performance tuning. Advanced AI (predictive pipeline, email intelligence). Case study and methodology documentation. | Salesforce set to read-only. Cost savings validated. Case study published. |

# 8. Immediate Next Steps

The following actions are required to move from analysis to decision:

- Confirm Salesforce contract: Obtain exact licensing costs, user counts per cloud, contract renewal date, and early termination terms from Procurement. This sharpens all cost comparisons.

- Steering committee review: Present this options analysis to the CEO, VP Sales, VP Marketing, Head of Support, and CTO/CIO. Secure alignment on the preferred option and approval for the POC phase.

- Salesforce audit: Regardless of platform choice, run a comprehensive inventory of all Salesforce objects, custom fields, Apex code, workflows, reports, and integrations. This is required for any migration path.

- Twenty CRM POC (if Option E approved): Deploy a non-production instance on GKE within 2 weeks. Validate SSO, custom objects, API performance, and one AI feature. Budget: £5,000–£10,000 GCP costs + 2 weeks of 1 engineer.

- Go/No-Go decision: Based on POC results, make the final platform decision and commit budget for the full implementation programme.

Document Classification: INTERNAL — CONFIDENTIAL

Author: Allan Smeyatsky | Date: February 2026 | Version: 1.0

This document contains confidential and proprietary information. Distribution is restricted to Searce Inc. leadership and authorised stakeholders only.